# Automation Testing Project Roadmap

Project Title: Automation Exercise – E-commerce Automation Site

This roadmap outlines the planned activities, objectives, and deliverables across four equal sprints (2 weeks each) based on the DEPI graduation project framework.

## Sprint 1 (Weeks 1–2): Planning

### Objective:

Establish project foundation, scope, and structure.

### Tasks:

- Finalize project scope and objectives.
- Define testing strategy, entry, and exit criteria.
- Identify website and API features in-scope for manual and automation testing.
- Prepare and approve the test plan.
- Define overall test schedule and roadmap.

### Deliverables:

- Approved Test Plan Document.
- Project Roadmap (this document).
- Defined Entry and Exit Criteria.

## Sprint 2 (Weeks 3–4): Analysis & Design

### Objective:

Identify and design manual, API, and automation test cases. Prepare framework structure.

### Tasks:

- Conduct exploratory testing to understand system behavior.
- Design manual test cases for major website features (login, registration, cart, checkout, Products, Contact, Home page).

- Create API test cases for product, user, and order endpoints using Postman.
- Identify automation candidates for Selenium TestNG.
- Create Page Object Model (POM) structure for test automation.
- Configure Jira (or spreadsheet) for test case management and defect tracking.
- Write initial automation scripts.

### Deliverables:

- Manual Test Case Document.
- API Test Suite (Postman Collection).
- Initial Automation Scripts (POM-based).
- Jira Integration with test cases logged.

## Sprint 3 (Weeks 5–6): Implementation

### Objective:

Develop and refine automation scripts using Selenium WebDriver and TestNG and API testing suites.

### Tasks:

- Develop automation scripts for all key workflows.
- Implement reusable utility functions (driver setup, waits, screenshots).
- Execute and validate API requests using Postman and generate test results.
- Integrate test data using TestNG DataProviders or external files.
- Configure and run automated test suite and API test suites.
- Generate and review test execution reports.
- Maintain GitHub repository for version control.

### Deliverables:

- Functional Selenium TestNG Framework.
- Executable automation suite.
- GitHub Repository with documented structure.
- Test Execution Reports (automation + API).

## Sprint 4 (Weeks 7–8): Test Completion & Execution

### Objective:

Finalize framework, execute full test suite, and prepare project deliverables.

### Tasks:

- Optimize automation framework for maintainability.
- Execute the full regression suite across multiple browsers.
- Generate consolidated test reports (HTML or Allure).
- Prepare user documentation for framework usage.
- Verify exit criteria and perform project closure activities.
- Conduct final presentation and retrospective.

### Deliverables:

- Optimized Automation Framework.
- Full Execution Report.
- Framework User Guide.
- Final Project Presentation.
- Test Completion & Closure Report.

## Agile Practices (Applied Throughout All Sprints)

- Daily Stand-ups (15 mins): Discuss progress, blockers, next steps.
- Sprint Retrospectives: Evaluate what went well and what can improve.
- Backlog Refinement: Update task priorities each sprint.