# Summary Report

# 1. Report Information

**Project Name:** Automation Exercise Website

**Report Version:** v1.0

**Reporting Date:** 14 Nov 2025

**Reporting Period:** 15 Oct 2025 – 14 Nov 2025

**Prepared By:** CAI3_SWD6_G5_Team4

**Test Cycle:** Sprint 1-4 Full Testing Cycle (UI + API + DB + Automation)

# 2. Objectives of Testing

The objective of this testing cycle was to validate end-to-end functionality of the Automation Exercise e-commerce platform, including:

- Comprehensive UI functional testing across all user workflows

- API integration and response validation

- Database integrity and data consistency

- Automation framework implementation

- Cross-browser compatibility

- User acceptance criteria validation

# 3. Test Scope

## In Scope

Cart Management - Product display, quantity management, item removal

Checkout Process - Address validation, order review, payment integration

Payment Processing - Card validation, transaction processing

Order Confirmation - Success flows, invoice generation

User Authentication - Login, registration, session management

Contact System - Form validation, submission handling

Home & Navigation - Product browsing, category navigation, newsletter

API Endpoints - 14 REST APIs covering products, users, authentication

Database Operations - User accounts, orders, cart, product data

## Out of Scope

Performance/Load Testing (Scheduled for next phase)

Security Penetration Testing

Multi-language Localization

Mobile App Testing

# 4. Test Types Executed

UI Functional Testing - Manual test execution

API Testing - Postman collection with 96 test cases

Database Testing - SQL validation queries (8 test cases)

Regression Testing - Ongoing during Sprint 4

Automation Testing - Selenium WebDriver with TestNG framework

Cross-Browser Testing - Chrome, Firefox, Edge

Exploratory Testing - Unstructured validation sessions

# 5. Test Environment

**Website URL:** https://automationexercise.com

**API Base URL:** https://automationexercise.com/api

**Browsers:** Chrome 142, Firefox 120, Edge 127

**Devices:** Windows 10/11, Android Chrome

**Tools Used:** Postman, Selenium WebDriver, TestNG, Jira, GitHub, Chrome DevTools

**Database:** MySQL

# 6. Test Summary Results

## 6.1 Test Case Execution Summary

| Test Type | Designed | Executed | Passed | Failed | Blocked | Pass % |
| --- | --- | --- | --- | --- | --- | --- |
| UI Functional | 75 | 75 | 65 | 10 | 0 | 86.7% |
| API Testing | 96 | 96 | 96 | 0 | 0 | 100% |
| Database | 8 | 8 | 8 | 0 | 0 | 100% |
| Total | 179 | 179 | 169 | 10 | 0 | 94.4% |

## 6.2 Sprint-wise Progress

| Sprint | Duration | Pass Rate | Bugs Found | Key Achievements |
| --- | --- | --- | --- | --- |
| Sprint 1 | Nov 1-14 | N/A | 0 | Test planning, roadmap, entry/exit criteria defined |
| Sprint 2 | Nov 15-28 | 100% | 0 | 75 UI + 96 API test cases designed, Jira integration |
| Sprint 3 | Nov 29-Dec 12 | 88% | 23 | 179 tests executed, 45 automation scripts developed |
| Sprint 4 | Dec 13-26 | 76% | 8 | Regression testing, framework optimization, 30 additional automation scripts |

# 7. Defects Summary

## 7.1 Bug Distribution by Severity

| Severity | Count | Status | Impact Description |
| --- | --- | --- | --- |
| Critical | 8 | 6 Open, 2 Fixed | Payment system flaws, application blockers |
| High | 10 | 8 Open, 2 Fixed | Major functionality broken, no workarounds |
| Medium | 5 | 3 Open, 2 Fixed | Functional issues with workarounds |
| Low | 0 | 0 | Cosmetic/minor issues |
| Total | 23 | 17 Open, 6 Fixed |  |

## 7.2 Critical Open Issues

**BUG_5** - Payment system accepts invalid card numbers
  - Impact: Financial transactions at risk
  - Module: Payment
  - Status: Open

**BUG_6** - Payment system accepts invalid name on card
  - Impact: Security and validation compromised
  - Module: Payment
  - Status: Open

**BUG_7** - Payment system accepts invalid CVC
  - Impact: Payment security breach
  - Module: Payment
  - Status: Open

**BUG_8** - Payment system accepts invalid expiration date
  - Impact: Transaction validation failure
  - Module: Payment
  - Status: Open

**BUG_2** - Quantity field not editable in shopping cart
  - Impact: Core functionality broken
  - Module: Cart
  - Status: Open

**BUG_3** - Quantity field not editable in checkout summary
  - Impact: Order modification blocked
  - Module: Checkout
  - Status: Open

# 8. Risks & Mitigations

| Risk | Impact | Probability | Mitigation Strategy |
| --- | --- | --- | --- |
| Payment validation failures | Critical | High | Immediate development focus, additional validation layers required |
| Checkout quantity issues | High | Medium | Code review and fix before next regression cycle |
| API Content-Type inconsistencies | Medium | High | Backend configuration update, client-side handling |
| Automation coverage gaps | Medium | Medium | Prioritize critical path automation in next sprint |
| Browser compatibility | Low | Low | Ongoing validation across supported browsers |

# 9. Overall Product Quality Assessment

The overall product quality is **moderate**. Most UI, API, and DB flows function correctly after fixes, but critical issues persist in payment validation and checkout flows.

Automation coverage is improving but still not complete.

Current Quality Rating: 6.5/10

## Strengths:

API layer demonstrates 100% reliability and correctness

Database operations maintain data integrity

Core user registration and authentication working correctly

Product catalog and search functionality stable

Basic cart operations functional

## Concerns:

Payment module contains critical security and validation flaws

Quantity management broken in key user workflows

Image interaction issues in cart and checkout

Form validation inconsistencies in contact module

# 10. Release Recommendation

❌ NO-GO

Rationale for No-Go Decision:

Critical Security Risk - Payment system accepts invalid payment data, posing significant financial and security risks

Core Functionality Broken - Quantity management essential for e-commerce is non-functional in key areas

Multiple High-Severity Defects - 17 open defects with 8 critical issues blocking essential workflows

User Experience Compromised - Multiple workflow interruptions affect customer journey

Pre-requisites for Release Approval:

All critical payment validation bugs must be resolved and retested

Quantity field functionality restored in cart and checkout

Successful regression testing of all fixed issues

Pass rate of 95%+ across all test types with zero critical defects

# 11. Attachments

Test_Roadmap_and_Sprint_Summary.xlsx

Automation_Exercise_Test_Cases.xlsx

API_Test_Collection.postman_collection.json

Bug_Reports_Export.xlsx

Traceability_Matrix.xlsx

API_Run_Report.json

Test_Strategy.doc

Test_Plan_G4.doc

Prepared by: CAI3_SWD6_G5_Team4

Date: November 14, 2025

Next Review: Upon completion of critical bug fixes