# Test Completion Report

## 1. Report Information

Project Name: Automation Exercise E-commerce Platform
Project Version: v1.0
Report Date: November 14, 2025
Test Cycle: Sprint 1-4 (Complete Project Cycle)
Reporting Period: October 15, 2025 - November 14, 2025
Prepared By: CAI3_SWD6_G5_Team4
Reference Documents: Test_Plan_G4, Project_Roadmap

## 2. Objectives of Testing

### Primary Testing Goals

- Validate end-to-end e-commerce functionality from product discovery to order completion

- Ensure API reliability and data integrity across all integrated systems

- Verify database operations maintain consistency and accuracy

- Establish automated regression suite for continuous validation

- Confirm cross-browser compatibility and responsive design

### Testing Types Executed

- ✅ UI Functional Testing - Manual validation of user interfaces

- ✅ API Testing - RESTful service validation using Postman

- ✅ Database Testing - Data integrity and transaction validation

- ✅ Cross-Browser Testing - Compatibility across multiple browsers

- ✅ Exploratory Testing - Unstructured usability and workflow validation

## 3. Test Scope

### In-Scope Features

| Module | Features Tested | Testing Types |
| --- | --- | --- |
| User Authentication | Registration, Login, Logout, Session Management | UI, API, DB, Automation |
| Product Catalog | Browsing, Search, Categories, Product Details | UI, API, DB |
| Cart Management | Add/Remove items, Quantity updates, Price calculation | UI, DB, Automation |
| Checkout Process | Address management, Order review, Payment integration | UI, API, Automation |
| Payment System | Card validation, Transaction processing, Error handling | UI, API |
| Order Management | Confirmation, Invoice generation, Order history | UI, DB |
| Contact System | Form submission, Validation, File upload | UI |
| API Endpoints | 14 REST APIs covering all business functions | API |

### Out-of-Scope Items

- ❌ Performance and Load Testing

- ❌ Security Penetration Testing

- ❌ Mobile Application Testing

- ❌ Localization and Internationalization

- ❌ Third-party Payment Gateway Integration (beyond UI validation)

## 4. Test Execution Summary

### 4.1 Overall Test Metrics

| Test Type | Planned | Executed | Passed | Failed | Blocked | Pass Rate |
| --- | --- | --- | --- | --- | --- | --- |
| UI Functional | 75 | 75 | 65 | 10 | 0 | 86.7% |
| API Testing | 96 | 96 | 96 | 0 | 0 | 100% |
| Database | 8 | 8 | 8 | 0 | 0 | 100% |
| Total | 179 | 179 | 169 | 10 | 0 | 94.4% |

Automation success rate based on executed scripts

### 4.2 Sprint-wise Execution Progress

| Sprint | Duration | Test Focus | Tests Executed | Pass Rate | Key Deliverables |
| --- | --- | --- | --- | --- | --- |
| Sprint 1 | Nov 1-14 | Planning & Setup | 0 | N/A | Test Plan, Roadmap, Entry/Exit Criteria |
| Sprint 2 | Nov 15-28 | Test Design | 171 designed | 100% | 75 UI + 96 API test cases, Jira setup |
| Sprint 3 | Nov 29-Dec 12 | Initial Execution | 179 | 88% | 45 automation scripts, 23 bugs identified |
| Sprint 4 | Dec 13-26 | Regression & Completion | 45 | 76% | Framework optimization, final validation |

### 4.3 Test Coverage Analysis

| Module | Requirements Coverage | Test Cases | Automation Coverage | Status |
| --- | --- | --- | --- | --- |
| User Authentication | 100% | 21 | 85% | ✅ Complete |
| Product Catalog | 100% | 15 | 60% | ✅ Complete |
| Cart Management | 90% | 8 | 75% | ⚠️ Partial |
| Checkout Process | 85% | 13 | 70% | ⚠️ Partial |
| Payment System | 70% | 7 | 50% | ❌ Incomplete |
| Order Management | 100% | 4 | 100% | ✅ Complete |
| Contact System | 100% | 14 | 0% | ✅ Complete |
| API Services | 100% | 96 | 0% | ✅ Complete |

## 5. Defects Summary

### 5.1 Defect Distribution

| Severity | Total | Open | Fixed | Verified | Deferred |
| --- | --- | --- | --- | --- | --- |
| Critical | 8 | 6 | 2 | 2 | 0 |
| High | 10 | 8 | 2 | 2 | 0 |
| Medium | 5 | 3 | 2 | 2 | 0 |
| Low | 0 | 0 | 0 | 0 | 0 |
| Total | 23 | 17 | 6 | 6 | 0 |

### 5.2 Critical Defects Details

| Bug ID | Module | Title | Status | Impact |
| --- | --- | --- | --- | --- |
| BUG_5 | Payment | Payment system accepts invalid card numbers | Open | Critical - Security |
| BUG_6 | Payment | Payment system accepts invalid name on card | Open | Critical - Security |
| BUG_7 | Payment | Payment system accepts invalid CVC | Open | Critical - Security |
| BUG_8 | Payment | Payment system accepts invalid expiration date | Open | Critical - Security |
| BUG_2 | Cart | Quantity field not editable in shopping cart | Open | Critical - Functionality |
| BUG_3 | Checkout | Quantity field not editable in checkout summary | Open | Critical - Functionality |

### 5.3 Defect Trend Analysis

- Defect Density: 9.1% (23 defects / 254 test cases)

- Critical Defect Ratio: 34.8% (8 of 23 defects)

- Fix Rate: 26.1% (6 of 23 defects fixed)

- Average Fix Time: 3.2 days (for fixed defects)

## 6. Test Environment & Tools

### 6.1 Environment Configuration

- Application URL: https://automationexercise.com/

- API Base URL: https://automationexercise.com/api/

- Database: MySQL

- Operating Systems: Windows 10/11, Android 12+

- Browsers: Chrome 142, Firefox 120, Edge 127

- Mobile Devices: Chrome Mobile (Responsive testing)

### 6.2 Testing Tools Stack

- Test Management: Jira, Excel Test Cases

- API Testing: Postman, Newman

- Automation: Selenium WebDriver, TestNG, Java

- Database: MySQL Workbench, Custom SQL queries

- Version Control: Git, GitHub

- CI/CD: Jenkins (configured but not integrated)

## 7. Risks & Mitigation

### 7.1 Identified Risks

| Risk Description | Impact | Probability | Current Status | Mitigation Actions |
| --- | --- | --- | --- | --- |
| Payment validation security flaws | Critical | High | Unresolved | Immediate development focus required |
| Core cart functionality broken | High | Medium | Unresolved | Code review and hotfix deployment needed |
| API Content-Type inconsistencies | Medium | High | Partially resolved | Backend configuration updates in progress |
| Automation coverage gaps | Medium | Medium | Being addressed | Prioritizing critical path automation |
| Cross-browser compatibility | Low | Low | Monitored | Ongoing validation across supported browsers |

### 7.2 Risk Assessment Summary

- High Risk Items: 2 (Payment security, Cart functionality)

- Medium Risk Items: 2 (API headers, Automation coverage)

- Low Risk Items: 1 (Browser compatibility)

- Overall Risk Level: HIGH

## 8. Overall Product Quality Assessment

### 8.1 Quality Rating: 6.5/10

#### Strengths (✅):

- API Layer: 100% reliability with comprehensive test coverage

- Database Operations: Full data integrity maintained across transactions

- User Authentication: Robust registration and login functionality

- Product Management: Stable catalog browsing and search capabilities

- Test Automation: Solid foundation with 45 reusable scripts

#### Concerns (⚠️):

- Payment Security: Critical validation flaws present significant risk

- Core Functionality: Quantity management broken in essential workflows

- User Experience: Multiple workflow interruptions affecting customer journey

- Automation Coverage: Gaps in critical business path validation

### 8.2 Exit Criteria Validation

| Exit Criteria | Target | Actual | Status |
| --- | --- | --- | --- |
| Test Case Execution | 100% | 88.2% | ❌ Not Met |
| Pass Rate | ≥90% | 86.7% (UI) | ❌ Not Met |
| Critical Defects | 0 | 6 | ❌ Not Met |
| High Severity Defects | 0 | 8 | ❌ Not Met |
| Automation Coverage | ≥70% | 60% | ❌ Not Met |

## 9. Release Recommendation

### ❌ NO-GO FOR RELEASE

#### Rationale:

- Critical Security Vulnerabilities: Payment system lacks basic validation, posing financial and security risks

- Core Business Functionality Compromised: Essential e-commerce features (quantity management) non-functional

- Multiple Blocking Defects: 17 open defects with 6 critical issues preventing essential workflows

- Insufficient Test Coverage: Key acceptance criteria not fully validated

#### Pre-requisites for Release Approval:

- Immediate Actions:

  - Resolve all critical payment validation defects (BUG_5 to BUG_8)

  - Fix quantity management issues in cart and checkout (BUG_2, BUG_3)

  - Conduct security review of payment processing

- Validation Requirements:

  - Successful regression testing of all fixed critical issues

  - Achieve 95%+ pass rate across all test types

  - Zero critical defects remaining open

  - Automation coverage of ≥70% for critical paths

- Documentation Updates:

  - Updated test cases for fixed functionality

  - Revised automation scripts for regression suite

  - Updated user documentation reflecting changes

## 10. Lessons Learned & Recommendations

### What Worked Well:

- Comprehensive API testing approach provided excellent backend validation

- Page Object Model implementation improved automation maintainability

- Jira integration facilitated effective defect tracking and communication

- Exploratory testing uncovered critical usability issues

### Areas for Improvement:

- Earlier involvement in payment module development could have prevented critical issues

- Enhanced security testing focus needed for financial transactions

- Broader cross-browser testing coverage required

- Performance testing should be included in subsequent phases

### Future Recommendations:

- Immediate: Address critical payment security issues before any user testing

- Short-term: Enhance automation coverage for regression protection

- Long-term: Implement performance and security testing in CI/CD pipeline

## 11. Attachments

The following documents support this report:

- Test_Plan_G4.docx - Original test planning document

- Automation_Exercise_Test_Cases.xlsx - Complete test case repository

- Bug_Reports_Export.xlsx - Detailed defect tracking

- API_Test_Collection.postman_collection.json - Postman API test suite

- API_Run_Report.json - Postman API test suite execution result

- Test_Roadmap_and_Sprint_Summary.xlsx - Project timeline and progress

- Traceability_Matrix.xlsx - Test_Strategy.doc

- Test_Roadmap_and_Sprint_Summary.xlsx

Prepared by:
CAI3_SWD6_G5_Team4
Date: November 14, 2025

Next Steps:
Re-assessment scheduled upon resolution of automation scripts run (Target: November 30, 2026)